BIR POS Permit Filing — Master Checklist

For: BAUTISTA, JENNIFER KRISTINE BONNEVIE (Luxury Momnrock Laundry Service)

Three branches: Xavierville, Arton West, Tiendesitas

# Stage 0 — Before You File

## 0.1 Confirmed Inputs

- Registered name: BAUTISTA, JENNIFER KRISTINE BONNEVIE

- Trade name: Luxury Momnrock Laundry Service

- Tax status: VAT-Registered (per Xavierville BIR 2303 footnote)

- Three branches with confirmed addresses and codes — see per-branch packages.

## 0.2 Outstanding Inputs (must fill before filing)

- Contact mobile number — replace [CONTACT NUMBER] in every package and sworn statement.

- Notarization city — fill in on each sworn statement.

- AIBOS business address — replace [AIBOS BUSINESS ADDRESS] in the licensing memo.

- Head Office address — replace [HEAD OFFICE ADDRESS] in the licensing memo.

- Date of filing — replace any [DATE] placeholders that remain.

## 0.3 Engineering Readiness (Sprint 1 + Sprint 2)

Before filing, Sprint 1 (schema, audit trail, VAT computation) and Sprint 2 (server-rendered invoices, void flow, Z-Reading, 10-year retention) must be merged to main and deployed to all three branches. Filing without the system actually being compliant is a denial waiting to happen.

# Stage 1 — Document Set Per Branch

Each branch's filing requires the following documents. Bring one original and two photocopies of every paper unless noted otherwise.

| # | Document | Source |
| --- | --- | --- |
| 1 | BIR Form 1900 — Application for Permit to Use POS | Download from bir.gov.ph; sign by Jenny. |
| 2 | Filing Package (per branch) | /legal/bir-pos/<branch>/Filing_Package_<branch>.docx |
| 3 | Sworn Statement (per branch, notarized) | /legal/bir-pos/<branch>/Sworn_Statement_<branch>.docx |
| 4 | Photocopy of BIR Certificate of Registration (Form 2303) — branch | BIR 2303 series already on file |
| 5 | Software Licensing Memo (AIBOS → Jenny) | /legal/bir-pos/shared/Software_Licensing_Memo.docx |
| 6 | Location map of branch | Google Maps printout, 1:10,000 scale, one page |
| 7 | Inventory of previously-approved unused receipts | State 'None' if first system at this branch |
| 8 | Photocopy of Jenny's valid government-issued ID | Passport / driver's license / UMID / PRC ID |
| 9 | Photocopy of separate Loose-Leaf or Manual books registration | Books are maintained outside IBMS |

# Stage 2 — Filing

Three separate applications, two RDOs:

| Branch | RDO | Visit |
| --- | --- | --- |
| Xavierville (TIN ...001) | RDO 039 — South QC | Visit 1 (RDO 039) |
| Arton West (TIN ...00004) | RDO 039 — South QC | Visit 1 (same trip — file both QC branches together) |
| Tiendesitas (TIN ...00003) | RDO 043 — Pasig | Visit 2 (separate trip) |

## 2.1 At each RDO

- Go to the Computerized Systems Evaluation Team (CSET) or the POS / Receipt Permits window.

- Submit the documentary set for the branch. The officer will stamp "Received" and issue a claim stub with a tracking number.

- Standard processing: 3 to 5 working days per application per BIR Citizen's Charter.

- Return on the scheduled date to claim the Permit to Use (PTU) and the Machine Identification Number (MIN).

## 2.2 Optional: ORUS

If RDOs 039 and 043 accept POS applications via ORUS, the package can be uploaded as a merged PDF instead of walked in. Worth checking before scheduling visits — saves a trip per branch.

# Stage 3 — After PTU + MIN are issued

- Update the IBMS invoice template per branch: replace the [PTU NO.] and [MIN] placeholders with the actual numbers issued by each RDO. (Each branch has its own MIN.)

- Deploy the updated build. From this point, IBMS-issued invoices at each branch are official BIR-compliant Sales Invoices.

- File scans of every PTU and MIN under /legal/bir-pos/<branch>/received/.

- Display a printed copy of each PTU conspicuously at the corresponding branch.

- Calendar reminder: any major enhancement (changes to mandatory fields, tax computation, or serial scheme) requires surrendering the PTU and securing an updated one.

# Stage 4 — Deferred / Optional Tracks

Not blocking the POS rollout, but recommended once the live system is humming:

- Form 1905 — amend Jenny's Head Office COR to add Laundry Services as a line of business. Closes the residual mismatch between the Pru Life UK head office record and the laundry operations at the branches. Drafts in /legal/bir-pos/deferred/.

- Loose-leaf or manual books of accounts registration — separate filing for the General Journal, GL, Sales Journal, CRJ, CDJ, and Subsidiary Ledgers.

- Data Privacy Act compliance — DPO appointment, NPC registration, privacy notice on auntsallyslaundry.com.

- Customer-facing terms of service and refund policy on the website.

- Future: full CAS — once the business is mature and the books of accounts can be moved into IBMS, upgrade the per-branch POS permits into a unified CAS Acknowledgment Certificate.